School of Informatics & IT

Diploma in Cybersecurity and Digital Forensics

AY23/24 Semester

# MP Weekly Project Progress Report

| Project Title: OT Security Patch Management System |  |
| --- | --- |
| Student Name: Isaac Tan | Adm No: 2100902B |
| Supervisor Name: Yap Chern Nam | Week No: 02 |

Tasks Completed - Managed to get a NuttX shell - Can use ESP-IDF or MCUBoot bootloader binary files from Espressif GitHub to boot into ESP32 - When using ESP-IDF bootloader, need to include both bootloader and partition table binary files. - When using MCUBoot bootloader, only need to include bootloader binary file; the bootloader binary file is pre-built with a partition table. - We were able to use another ESP32 devkit module called “esp32s3-devkit:sta_softap” to enable WiFi and turn the ESP32 into a mini router (access point) which is detectable from a mobile device

Issue/Risk Tracking - We are unable to boot NuttX into ESP32 from the secondary slot. There are too many dependencies in the “make menuconfig” page and we are still unsure of the underlying issue and are still trying to work on it. - Even after selecting to boot from the secondary slot in the “make menuconfig” page, the message states “Boot source: none”, indicating secondary slot detection failure.

Meeting minutes with MP supervisor This week, we had 2 meetings. The first meeting, we presented to our supervisor how we managed to get into the NuttX shell. He then complimented on our progress and gave us a TODO list on how to carry on from there such as booting from the secondary slot instead of the primary slot, enabling WiFi on the ESP32, and more sources to read up on for booting up in the secondary slot.

Weekly Self-Reflection This week was quite hectic as I spent a few days staying up very late at night to keep trying to boot from the secondary slot, but to no avail. This week we only managed to get the NuttX shell, but it is still the bare minimum of this project. There are still many features and implementations to do and getting the NuttX shell was only the beginning. It still feels extremely overwhelming from the plethora of features to implement, but we are still unable get the basics to work, like booting from the secondary slot. I am trying my best to contribute as much to get all the basics done and working so we can properly delegate the workload for other implementations that our supervisor wants. We may be slow in getting things to work, but at least there is progress being made.