School of Informatics & IT

Diploma in Cybersecurity and Digital Forensics

AY23/24 Semester

# MP Weekly Project Progress Report

| Project Title: OT Security Patch Management System |  |
| --- | --- |
| Student Name: Isaac Tan | Adm No: 2100902B |
| Supervisor Name: Yap Chern Nam | Week No: 03 |

Tasks Completed - Managed to get 2 ESP32 devices to ping to each other, one as an access point connected to a router, and the other as a lone ESP32. - Still researching about MQTT through ESP32 and how we are going to make it work, since we can already ping both devices. - Still trying out the ESP32 LED lights example, continuing on from the few hiccups we had last week and still figuring out how it works.

Issue/Risk Tracking - The same issue persists, that the root cause may be the menuconfig configurations, that there are many dependencies of each other. We are still figuring out most of the things and understanding the concept first of how it works. - For the LED lights example, the error thrown was a “failed to open /dev/userleds” error, indicating something relating to a plugin error. It is all still very confusing and complicated and we are still trying our best to figure out these issues. This device is still very new in the industry and there are very few reports and articles about it which makes this entire project extremely tough.

Meeting minutes with MP supervisor During our meeting minutes this week, our supervisor was telling us what to do after getting 2 ESP32 devices to ping to each other, like having the ESP32 access point to be a DHCP server and automatically give out IP addresses. We found out that the DHCP is enabled by default, and we were able to use several external devices to connect and ping to the access point. We also further discussed about the work delegation in our group, since these few weeks we have been tackling the project altogether and helping out everyone’s parts.

Weekly Self-Reflection This week was also quite hectic as I started to panic more about our progress in this project. We are slow, but at least there is progress being made. We are tackling new arising issues every time we do something new, such as the LED lights example or MQTT. We are all encountering our own different issues and are still trying our best to research and try out certain solutions. I am still trying to stay positive about this project despite our slow progress, because I know my team is working hard alongside with me and our efforts will be worth it in the end. Our supervisor is also very helpful with providing us more information and resources about the ESP32 and we are still trying to make this work.