School of Informatics & IT

Diploma in Cybersecurity and Digital Forensics

AY23/24 Semester

# MP Weekly Project Progress Report

| Project Title: OT Security Patch Management System |  |
| --- | --- |
| Student Name: Isaac Tan | Adm No: 2100902B |
| Supervisor Name: Yap Chern Nam | Week No: 04 |

Tasks Completed - Started to set up MQTT publisher and broker in their own separate VMs and able to send files over from the publisher to the broker. - Able to ping from the AP to Google (8.8.8.8) by setting up wlan0 connections through bridged adapter in the VM.

Issue/Risk Tracking - We are still stuck at the same progress ever since getting the NuttX shell and still trying out many ways to figure out how to get things working in the shell. - We are still trying to figure out how to configure the ESP32 end device to be an MQTT subscriber. We already enabled MQTT options in menuconfig, but we have yet to figure out how to configure it into a subscriber in the NuttX shell.

Meeting minutes with MP supervisor Our meeting minutes this week was more debugging with the supervisor. He speculated that the issue lies within finding the /bin directory in the NuttX shell. He tasked us to research and dig up more information and find where the NuttX version of the /bin directory is. From there, we may be able to grasp more understanding about the different commands available in the shell. He also suggested to email the pusher of the GitHub source codes to clarify about the /bin directory issue as well.

Weekly Self-Reflection I am still very stressed about our current progress, as we have not been progressing much ever since getting the NuttX shell. There are not enough resources and documentations to help us in this project and we all have been trying our best to help each other and tirelessly scouring for resources and trying to understand how things work. I have also been having sleepless nights trying to find solutions and trying out different ways to compile source codes and trying to edit configuration files in hopes of seeing something new every time, but to no avail. Despite constantly meeting dead-ends, I still believe that as a group, with more hard work and effort together, we can hopefully progress in the following weeks to come.