School of Informatics & IT

Diploma in Cybersecurity and Digital Forensics

AY23/24 Semester

# MP Weekly Project Progress Report

| Project Title: OT Security Patch Management System |  |
| --- | --- |
| Student Name: Isaac Tan | Adm No: 2100902B |
| Supervisor Name: Yap Chern Nam | Week No: 06 |

Tasks Completed We managed to send a file through MQTT from the publisher to the subscriber through the MQTT broker by reconfiguring the MQTT-C file after compiling all the configurations in the make menuconfig page, and then running a gcc command to run the simple_subscriber file.

Issue/Risk Tracking For secure boot using MCUboot, we suspect that it is the same issues as the rest of the other parts of the project, which is the menuconfig page. There are too many dependencies in there that we do not know of and there are no resources or enough information to tell us exactly which options to use. Turning on one option may make another option appear in another section that we are unaware of.

Meeting minutes with MP supervisor During our meeting minutes this week, we drew out an elaborate recap on the whiteboard of what we have accomplished so far, and listed the numerous struggles we have encountered that seem to be unsolvable due to the lack of resources and documentations online. We drew and gave a detailed explanation to our supervisor and he suggested to stop working on the MQTT, and continue with the MCUboot bootloader into the device, and see if there will be any progress with it. He also suggested some ways on how to present our MQTT findings during the final presentation and what to say, since we have not been able to make it work for weeks. He mentioned that we can ignore the security aspects of this project since we can barely make the fundamental parts work. He is very understanding of the difficulty of this project and we all appreciate his leniency towards us.

Weekly Self-Reflection After seeing the recap drawing on the whiteboard, it was very demoralising seeing how much effort we have all put in only to see parts of the project working at the bare minimum. Even though they work at the bare minimum, we are still unable to integrate them to the general project. So, we only have parts of the project that work by themselves and not in the overall project. Despite being demoralised, I am still extremely grateful for my supervisor at how understanding he is towards us and this project.