School of Informatics & IT

Diploma in Cybersecurity and Digital Forensics

AY23/24 Semester

# MP Weekly Project Progress Report

| Project Title: OT Security Patch Management System |  |
| --- | --- |
| Student Name: Isaac Tan | Adm No: 2100902B |
| Supervisor Name: Yap Chern Nam | Week No: 07 |

Tasks Completed Same as previous weeks, we are still trying to perform secure boot using MCUboot, but nothing seems to be working. We are still constantly trying, hence there are no tasks completed this week. We also do not have any new findings this week to update each other about.

Issue/Risk Tracking We still have no clue what the issue is, but our main suspicion is still the menuconfig page. As said previously as well, there are too many options for us to know which relates to each other. Furthermore, there also no documentations to tell us which options are related. Tutorials online are also useless, as they are mostly for previous versions of ESP32, like ESP32-S1 or ESP32-S2. As the versions are all very different from each other, it is impossible to follow exactly what the tutorial says. The menuconfig pages are completely different and there are options that are in S1 that are not in S3.

Meeting minutes with MP supervisor Our supervisor failed to show up for this week’s meeting despite constant persuasion and did not give a reason or update us beforehand. We also did not update him on our progress for this week.

Weekly Self-Reflection As the deadline approaches, we all decided to stop working on the project and start discussing on the presentation and pitching slides. If we cannot do anything about the MCUboot and menuconfig, then we have no choice but to raise this up during the presentation and explain to the examiner that the lack of resources and documentation for this project has been extremely inefficient and there are many parts of this project that cannot be done. I felt very hopeless knowing that we have to stop the project already, given that all the weeks and hours of effort and attempts have been leading us nowhere. However, I am still very grateful for my teammates who also persevered on even when they probably have met more dead ends than me, and they still did not stop trying.